# Cromos 26 — Launch Checklist for Pablo

Everything we still need from you to ship the app on Apple App Store and Google Play Store.

Section by section. Tick each one as you finish it. Send me anything I need over Signal / 1Password / encrypted email — not over plain WhatsApp or email.

## 1) What’s already done (so you know where we are)

- ✅ Sticker album upgraded to 994 total stickers (48 teams × 18 + 80 Legends + 24 Coca-Cola + 26 special pages)

- ✅ Rare stickers (foil, bronze, silver, gold, special) now have distinct premium visuals in the app

- ✅ Checkout flow rebuilt to match the old Mundial26 reference — with your delivery rules:

  - Local Guadalajara: free over $1,000 MXN, else $100

  - Mexico nationwide: free over $2,500 MXN, else $200

  - Pickup at store: free, cash allowed

- ✅ Backend Mercado Pago endpoints ready (in TEST stub mode — flips to live when you send creds)

- ✅ Public landing page at https://zona-mundial.vercel.app/

- ✅ Privacy / Terms / Delete-account public pages (Play Store requires these)

- ✅ Admin panel redesigned and moved to /admin

- ✅ Local test data + admin user seeded (admin@cromos26.com / Test1234!)

## 2) Mercado Pago — credentials (BIGGEST BLOCKER)

The app can’t take payments without these. Steps:

### A. Make sure your MP business account is verified

- Go to https://www.mercadopago.com.mx → log in with the business account that will receive payouts

- Settings → check that RFC, bank account, identity verification are all green

- Until verified, MP holds payouts and your money is locked

### B. Create the Cromos 26 application

- https://www.mercadopago.com.mx/developers/panel

- Tus integraciones → Crear aplicación

- Form:

  - Nombre: Cromos 26

  - Solución: Pagos online (Checkout Pro)

  - Producto: Pagos online

  - Industria: Coleccionables / Retail

### C. Get the credentials

Inside the new application, sidebar → Credenciales:

Test (sandbox — safe to share)

MP_ACCESS_TOKEN_TEST = TEST-...
MP_PUBLIC_KEY_TEST   = TEST-...

Send via WhatsApp or email — no risk, MP rejects real charges with these.

Production (LIVE — handle carefully)

MP_ACCESS_TOKEN_PROD = APP_USR-...
MP_PUBLIC_KEY_PROD   = APP_USR-...

⚠ These charge real cards. Send via Signal / 1Password / encrypted note — never plain WhatsApp or email. If leaked, regenerate immediately from the same panel.

### D. Configure the webhook

Same application → sidebar → Webhooks (or “Notificaciones”):

- URL: https://zona-mundial.onrender.com/api/webhooks/mercadopago

- Eventos (tick both):

  - payment (created, updated)

  - merchant_order

- Save → MP shows a firma del webhook / signing secret one time only. Copy it:

MP_WEBHOOK_SECRET = <the long string MP shows>

Send this too. If you miss it, delete the webhook and recreate it.

### E. Final bundle to send me

MP_ACCESS_TOKEN_TEST=...
MP_PUBLIC_KEY_TEST=...
MP_ACCESS_TOKEN_PROD=...
MP_PUBLIC_KEY_PROD=...
MP_WEBHOOK_SECRET=...

When I have these I paste them into Render’s environment, redeploy, and the app starts accepting real payments.

## 3) EAS (Expo) build account — pay on my existing account

We’re shipping fast, so skip the new-account dance. Use the existing project + credentials directly.

### What you do

- Go to https://expo.dev/login

- Sign in:

  - Email: stulanik@gmail.com

  - Password: Mundial2026.

- Top-right → account icon → Settings → Billing

- Pick Production plan — $19 USD / month

- Add your card — invoice goes to whatever email you set, charges go to your card (AND REMOVE THE CARD IF IT STAYED)

- Tell me when done

### What I do after

- Trigger production AAB (~25 min)

- Trigger production IPA (~25 min)

- Upload to Play Console + App Store Connect

- After both stores accept, cancel the plan next month → total spend $19

### Long-term ownership cleanup (post-launch, optional)

Once the app is live, we can move everything off my account onto yours so nothing personal of mine remains tied to Cromos 26:

- You create your own Expo account

- You add stulanik@gmail.com as developer

- I run eas project:transfer to migrate the project, builds, OTA channels, signing creds

- You change the stulanik@gmail.com password back to something private

This takes ~30 minutes and we do it AFTER launch — no rush.

### Security note

The account password Mundial2026 is weak and now shared. After launch, I change it back to something strong (using a password manager) and update the project’s signing credentials. No risk of someone abusing it during the launch window because: - 2FA on the Expo account (if not already on, I enable it during setup) - All EAS actions log to the audit trail - Cards can be removed instantly

## 4) Google Play — service account JSON

Required so I can submit Android builds straight from my machine to Play Console.

### Steps (you do this once)

- https://play.google.com/console → log in with the account you used to pay the $25 Play developer fee

- Setup → API access

- Create new service account → opens Google Cloud

- Service account name: cromos26-eas-submit

- After it’s created, assign role: Release Manager (lets the script publish to Internal / Production tracks)

- Click the service account → Keys → Create new key → JSON

- A file downloads: cromos26-eas-submit-xxxxx.json

- Send me that file via Signal / 1Password (it’s a private key — treat like a password)

When I have it, I add it to apps/mobile/google-service-account.json and eas submit works in one command from then on.

## 5) Apple App Store — already mostly done

- ✅ Apple Developer Program paid ($99/yr) — Team ID 7D7NLMWLYL (on your account ✓)

- ✅ App in App Store Connect — App ID 6769002053

- ✅ Build #7 submitted to TestFlight earlier

### Pending

- Check TestFlight status at https://appstoreconnect.apple.com/

  - App should say Ready to Test for Build #7. If still Processing, wait it out.

- Add testers — create Internal Testing group, invite yourself + me + 5-10 friends to test before public release

- When ready for public release, I’ll add screenshots, age rating, App Review Information (demo creds) and submit for Apple Review (~1-2 day turnaround)

## 6) Questions you haven’t answered yet

I’m running with defaults until you confirm. Quick answers unblock real payments + final polish.

### Q1 — Welcome credit amount

Right now: $100 MXN off the first order.

Reply: keep $100? Or $50, $150, etc?

### Q2 — Referral rewards

Right now (defaults): - Inviter gets $100 MXN when their friend signs up + buys - Invitee (the new friend) gets $50 MXN off their first order

Reply: keep? Change amounts?

When does the inviter get credited — when friend signs up, or when friend makes first purchase? Currently set to first purchase (more common, prevents fake invites).

### Q3 — 20 Legend players (names)

Right now they’re placeholders: Legend 01 · Base / Bronze / Silver / Gold, Legend 02 · Base / Bronze / Silver / Gold, etc.

Reply with the 20 official names if Panini gave you the list. Examples (from past Legends sets): - Pelé, Maradona, Cruyff, Beckenbauer, Zidane, Ronaldo (R9), Ronaldinho, Messi, Cristiano, Iniesta, Xavi, Modric, Buffon, Yashin, Eusebio, Garrincha, Romario, Roberto Carlos, Cafu, Baggio…

If you don’t have the official list yet, I leave the placeholders and we update later.

### Q4 — Coca-Cola promo

I put 24 stickers in the Coca-Cola section.

- Real count? (Qatar 2022 had ~10-12, the 2026 release might be bigger.)

- Do these come from regular packs or only Coca-Cola promotions / OXXO redemption?

- Is the Coca-Cola partnership signed off? Any logo / colors we need to use to match their brand?

### Q5 — Cash on pickup

Right now: card-only for delivery (paid via Mercado Pago), cash allowed on pickup.

Reply: keep cash on pickup? Or card-only everywhere?

### Q6 — Album checklist file (if Panini gave you one)

If Panini sent you a PDF or CSV of all 994 sticker codes (like “MEX01 = Crest”, “ARG18 = Player X”), forward it to me. I’ll plug the real names into the app instead of Player 1, Player 2 placeholders.

If nothing exists yet, no problem — the structure is correct, only the labels change.

## 7) Assets — what we need from you (or what we’ll generate)

### Mandatory for stores

| Asset | Size | Status | Needs |
| --- | --- | --- | --- |
| App icon | 1024×1024 PNG, no alpha | ⚠ TODO | I can generate via Gemini Nano Banana — confirm the design direction |
| Play Store feature graphic | 1024×500 PNG | ⚠ TODO | Same |
| Phone screenshots (5) | 1080×1920 | ✅ Have | Real screenshots we already used on the website |
| Privacy URL | live | ✅ Done | https://zona-mundial.vercel.app/privacy |
| Delete account URL | live | ✅ Done | https://zona-mundial.vercel.app/delete-account |

### Nice to have

| Asset | Why | Status |
| --- | --- | --- |
| Real product photos (jerseys, balls, trophies) | Boosts store conversion | ⚠ Could use real product shots if you have them — generic icons work for launch |
| Brand banner (we have one, optional) | Marketing materials | ✅ We have one in /assets/source/ |
| Testimonial photos / quotes | Social proof on landing page | ⚠ Currently using placeholder beta-tester names — replace once real users sign up |

## 8) Money summary (what you actually have to pay)

| Item | Amount | When | Why |
| --- | --- | --- | --- |
| Apple Developer Program | $99 USD / year | Already paid | Required to put any app on iOS |
| Google Play one-time fee | $25 USD | Already paid | Required to publish on Android |
| EAS Production plan | $19 USD / month | Pay this week | Build the production AAB + IPA. Cancel after launch. |
| Mercado Pago | 0 setup | — | They take a % of each sale, no monthly fee |
| Render hosting (API) | Free tier OK for now | — | Upgrade later when traffic grows ($7/mo for warm server, optional) |
| Supabase (database) | Free tier OK | — | Upgrade later if needed ($25/mo for production tier) |
| Vercel (website) | Free tier OK | — | Stays free unless major traffic |
| Domain (optional) | ~$12 / year | Later | If you want cromos26.com instead of zona-mundial.vercel.app |
| Estimated total to launch | ~$19 USD | This week | EAS build credit, one-time charge before cancel |

## 9) Launch sequence (after I have your items)

I’ll handle these in this order — no further input needed once Items 2-4 above are in my hands:

- Plug your Mercado Pago credentials into Render

- Build production Android AAB (~25 min on EAS servers)

- Build production iOS IPA (~25 min)

- Upload AAB to Play Console Internal Testing

- Submit IPA to App Store Connect → TestFlight

- Add testers to both platforms

- After 24-48h of testing without bugs: promote to public

  - Play Console: Internal → Closed → Open → Production

  - App Store: TestFlight → Submit for Review → wait Apple review ~1-2 days → live

From “Pablo sent everything” to “app live on both stores”: about 4-7 days total.

## 10) Final checklist before you send anything

Tick each one before forwarding:

- Mercado Pago account verified (RFC + bank + identity all green)

- MP application “Cromos 26” created

- TEST credentials copied

- PROD credentials copied (secure channel ready)

- Webhook URL added + signing secret copied

- Logged into Expo at https://expo.dev/login as stulanik@gmail.com / Mundial2026

- Upgraded to Production plan ($19/mo) — your card on file

- Play Console service account JSON downloaded

- Questions Q1-Q6 answered (or “use defaults” — that works too)

- TestFlight build #7 status checked

## Contact

Ping me when each item lands. I’ll start integrating as soon as #2 (Mercado Pago) arrives — that’s the biggest blocker. Everything else can be plugged in afterward in any order.

— Branko